# Asset & Development Plan

Geoware

Version 1.0

| Position Title | Name | Signature |
| --- | --- | --- |
| Level Designer | William B. |  |
| Artist | Ryan G. |  |
| Programmer | Mitchel P. |  |
| Level Designer | Yiwen T. |  |

Signature Table

# Document Revisions Table

| Version | Description | Requestor | Date |
| --- | --- | --- | --- |
| 0.1 | Creating the document and filling out all sections. | Product Owner E. Luna | 11/30/2017 |
| 1.0 | Fixing formatting and adding appendices | Product Owner E. Luna | 12/1/2017 |

Document Revisions Table

Table of Contents

Document Revisions Table	2

Team Governance	5

Culture Statement	5

Team Goals	5

Team Contract	6

Roles and Responsibilities	6

Pipelines	6

Technical	6

Visual	7

Level Design	7

Milestones	8

Prototype: Proof of Concept Gameplay 10/6/17 – 10/13/17	8

Vertical Slice 10/16/17 – 10/23/17	8

Alpha 10/24/17 – 11/6/17	9

Open Beta 11/6/17 – 11/20/17	9

Launch 11/21/17 – 11/27/17	10

Software Configuration Management	11

Build Plan	11

Schedule of Meetings	11

Decision-Making Mechanisms	12

Daily Scrum	12

Release and Sprint Planning Meeting (see Appendix B)	12

Sprint Review (see Appendix D)	12

Sprint Retrospective (see Appendix C)	12

Asset & Development Plan (Project Tracking Mechanisms)	13

Game Design Document (see Appendix A)	13

Asset Database	13

Scrum Board	13

Version Control: Perforce	19

Quality Assurance: JIRA	20

Consumer Usability Report	20

Sprint Burn-Down	20

360 Post Mortem	23

APPENDIX A: Game Design Document	24

APPENDIX B: Product Backlog and Sprint Backlogs	25

https://drive.google.com/open?id=1O8h5QdKotQ1rbe56crYpvjsSxmAQ5oQX	25

APPENDIX C: Sprint Retrospectives	26

Prototype: Proof of Concept Gameplay	26

Vertical Slice	26

Alpha	26

Beta	26

Launch	26

APPENDIX D: Sprint Reviews	27

Prototype: Proof of Concept Gameplay	27

Vertical Slice	27

Alpha	27

Beta	27

APPENDIX E: Consumer Usability Report	28

APPENDIX F: QA Report (JIRA)	29

# Team Governance

## Culture Statement

Geoware creates approachable and exciting games through our relaxed and creative work environment that promotes the unfiltered exchange of ideas.

Figure 1: Team photo: (left to right) Ryan, William, Yiwen, Mitchel)

## Team Goals

- Create a portfolio-worthy game.

- Develop personal skills within each of our specializations.

- Develop interpersonal skills and form professional connections with other game developers.

## Team Contract

- Don’t be late to meetings.

- Keep the room clean.

- Do the best quality work you can.

- Communicate issues and concerns as early as possible.

- Mitchel is responsible for technical details and scripting of the game.

- Ryan is responsible for the art style and assets for the game.

- Yiwen is responsible for the design of levels one, two and four.

- William is responsible for the design of levels three and five.

- All team members are equally responsible for the overall design of the game.

- If you want to work outside of team meetings for any reason, inform the team and make sure everyone approves of it.

- Follow all Scrum procedures.

- When in doubt, ask a stakeholder.

## Roles and Responsibilities

|  | Ryan | Mitchel | Tang | William |
| --- | --- | --- | --- | --- |
| Technical | I | R | I | A |
| Visual | R | I | A | C |
| Game Design | R | R | R | R |
| Level Design I | C | C | R | A |
| Production | I | R | A | I |
| Level Design II | C | C | A | R |

Figure 2: RACI Chart. R: responsible, A: accountable, C: consulted, I: informed

## Pipelines

### Technical

Figure 3: Script Pipeline

### Visual

Figure 4: Art Pipeline

### Level Design

Figure 5: Level Design Pipeline

## Milestones

.

Figure 6: Milestone Graph

### Prototype: Proof of Concept Gameplay 10/6/17 – 10/13/17

- Rough gameplay elements are in place

- Only a few basic features are implemented

- Finding the fun

- Many assets are of place-holder quality

Epics:

- As a player, I want a character to control.

  - The player needs an input system

  - The character needs rough sprites and animation

  - The character can perform all planned actions

  - As a player, I want levels to complete

- Levels should be populated with enemies

  - Levels should have a goal collectible

  - Some levels should have rough art assets

- As a player, I want enemies to fight.

  - Enemies should have simple AI routines

  - Enemies should have rough animations

  - Enemies should explode when killed

  - Enemies deal damage to players

### Vertical Slice 10/16/17 – 10/23/17

- One complete “level” or section

- All assets are of defined shippable quality

- No place-holders

- All features work

- Includes significant portion of game play

Epics:

- As a player, I want a character to control.

  - Input system should be refined and responsive

  - The characters should have final sprites and animations

- As a player, I want levels to complete.

  - One level should be final

  - Level art should be final

  - Score should be displayed to the player

- As a player, I want enemies to fight.

  - More variety of enemy behavior

  - Final enemy animations

  - Heavy melee enemy included

- As a player, I want feedback with every interaction.

  - Audio for jump, attack, hits, collectibles

  - Particle effects

  - Screen shake

  - HUD shows score and health

### Alpha 10/24/17 – 11/6/17

- Feature complete

- Completely playable no missing features (no matter how small)

- All art and design of shippable quality

- No placeholder assets

- Understood that polish, balance and bugs fixes remain

- Passes compatibility testing

- Install build

Epics:

- As a player, I want a character to control.

  - Input system has responsive buttons that clearly show their function

  - Character art should be polished and have no animation glitches

- As a player, I want levels to complete

  - There should be five levels

  - Level 1 should be a tutorial level

  - Levels should get progressively harder

  - Levels should have a checkpoint in the middle

- As a player, I want enemies to fight.

  - Enemies have final animations and sounds

  - Enemies should have spikes to convey that the player cannot jump on them

  - Enemies should not get stuck when patrolling

- As a player, I want feedback with every interaction

  - Player damage should be obvious

  - All enemies should have gibs

  - All sounds should be in

  - Collectibles should have a satisfying sound and visual effect when grabbed

### Open Beta 11/6/17 – 11/20/17

- First version that is a believable shipping candidate

- No known show stopper issues remain

  - Only show stopper bugs will be fixed if found by QA.

  - No polish or balance fixes allowed in Closed Beta.

  - Open Beta gathers user feedback to determine polish and balance requirements, then returns the product development team to First Playable milestone planning and the product lifecycle plans sprints through Alpha and Beta again.

Epics:

- As developers, we want to playtest the game to find bugs.

  - Playtest on SMU main campus

  - Have a bug database

  - Fix all bugs in the bug database

### Launch 11/21/17 – 11/27/17

- Finished and ready to submit

- Master created and certified

- Project Archived

- All non-game assets (marketing materials, documentation, etc.) final

Epics:

- As developers, we want to complete the game

  - Have all marketing materials finalized

  - Create final build of the game

  - Archive the project

# Software Configuration Management

## Build Plan

### Schedule of Meetings

| Monday | Tuesday | Wednesday | Thursday | Friday |
| --- | --- | --- | --- | --- |
| 9:30 – 11:30 Kleenex Test/Sprint Review 1 hour Sprint Retrospective 1 hour | 9:30 – 10:30 10:30 - 11:30 11:30 – 12:30 Section 1 hour | 9:30 – 12:30 3 hours (core) | 9:30 – 10:30 10:30 - 11:30 11:30 – 12:30 Section 1 hour | 9:30 – 10:30 Art & Programming Asset Lock Section 1 hour |
| 11:30 – 12:30 Sprint Planning Scrum Boards complete Section 1 hour (lab/core) | 10:30 – 12:30 2 hours (lab/core) |  | 10:30 – 12:30 2 hours (lab/core) | 10:30 - 11:30 Level Design Asset Lock / Art & Programming Component Testing/Bug Fixes 1 hour (lab/core) |
|  |  |  |  | 11:30 – 12:30 Team-wide Integration Testing/Bug Fixes 1 hour (lab/core) |

Figure 7: Schedule of Meetings

## Decision-Making Mechanisms

### Daily Scrum

Daily project status meeting

- This daily meeting starts on time 5 minutes after the commencement

- All are welcome, but only team members can speak

- Team members stand up in a semi-circle around the scrum board

- The meeting is time boxed to 10 minutes

### Release and Sprint Planning Meeting (see Appendix B)

Planning meeting for next Sprint

- Select what work is to be done based on stakeholder feedback

- Update the Product Backlog and create the Sprint Backlog

- Prepare the Scrum Board that details the time it will take to do that work with the entire team

### Sprint Review (see Appendix D)

Stakeholders review of deliverables at end of Sprint

- Review the work that was completed and not completed

- Present the completed work to the stakeholders

- Document feedback from the stakeholders

### Sprint Retrospective (see Appendix C)

Team’s review of process and progress at end of Sprint

- Make continuous process improvements

- Ask – What went well during the sprint?

- Ask – What could be improved in the next sprint?

## Asset & Development Plan (Project Tracking Mechanisms)

Contractual document containing information governing the team personnel expectations and detailed schedule of work to be completed.

### Game Design Document (see Appendix A)

Contractual document containing information detailing the design of the game and details of the level designs.

Asset Database

Database containing a complete description of assets to be generated for the project with their technical specifications.

Figure 8: Asset Database Table

Scrum Board

The physical space dedicated to display of project tasks and their tracking.

#### Sprint 1: Proof of Concept Gameplay

Figure 9: POCG Scrum Board

#### Sprint 2: Vertical Slice

Figure 10: Vertical Slice Scrum Board

#### Sprint 3: Alpha

Figure 11: Alpha Scrum Board

#### Sprint 4: Beta

Figure 12: Beta Scrum Board

#### Sprint 5: Launch

Figure 13: Launch Scrum Board

Version Control: Perforce

Standalone application used to manage the changes to the computer file artifacts used in the creation of the project.

Figure 14: Perforce Login Information

Figure 15: Perforce Depot File Structure (note: Toypocalypse was the working title of Smith and Dozer)

Quality Assurance: JIRA (see Appendix E)

Standalone application used to keep track of reported bugs in the work and manage their successful resolution.

Consumer Usability Report (see Appendix F)

Consumer usability test results and analysis in Open Beta Sprint.

Sprint Burn-Down

Day-by-day tracking of the Sprint velocity.

#### Sprint 1

Figure 16: POCG Burndown Chart (in hours)

#### Sprint 2

Figure 17: Vertical Slice Burndown (in hours)

#### Sprint 3

Figure 18: Alpha Burndown Chart (in hours)

#### Sprint 4

Figure 19: Beta Burndown Chart (in hours)

#### Sprint 5

Figure 20: Launch Burndown Chart (in hours)

360 Post Mortem

Team’s review of process, team, and development methodology at the end of the development cycle.

Individual Performance [Draft]

- What Went Well

  - I delivered all the work that I promised to deliver.

  - I was very active in the discussion of ideas for the development of the game.

  - After some trial and error, I managed to do version control with perforce effectively.

- What Went Wrong

  - I was not very organized with documentation and oftentimes did not update the game design document as I worked on the game.

  - I did not keep track of the decision log, so it was hard to recall when certain decisions in the development of the game were made.

  - Part of my development process was inefficient. When making levels, I was placing sprite tiles for floors and walls individually instead of using a tileable sprite that tiles uniformly as I stretch it. This slowed down my development process significantly.

- What I learned

  - I should document all my work as I develop for every project that I work on.

  - It is very helpful to learn the development tools beforehand.

  - I learned the basics of agile development with scrum

# APPENDIX A: Game Design Document

https://drive.google.com/open?id=1bED8nrub0gKpPwwR3hGDaOIQCz3jqCdX

# APPENDIX B: Product Backlog and Sprint Backlogs

# https://drive.google.com/open?id=1O8h5QdKotQ1rbe56crYpvjsSxmAQ5oQX

# APPENDIX C: Sprint Retrospectives

## Prototype: Proof of Concept Gameplay

https://drive.google.com/open?id=1KWESR-5RRMIxGtt7djIxDaznuODZjlWL

## Vertical Slice

https://drive.google.com/open?id=1DcR246E6nk2lcxuCq3nsvA0H8_atyVIF

## Alpha

https://drive.google.com/open?id=1xnQx7mB-yXNIGYxfAjAVMfrFrh7YDwTN

## Beta

https://drive.google.com/open?id=1DnBt4OT7ES8w7UgId59bcM4D8f4F1r5a

## Launch

https://drive.google.com/open?id=1pTHu7FiNRtP3Gs8EwO6DWoc9VqnW0ALR

# APPENDIX D: Sprint Reviews

## Prototype: Proof of Concept Gameplay

https://drive.google.com/open?id=14TSwymUAAf4TXGw3bMPuJRSE1Esb21uP

## Vertical Slice

https://drive.google.com/open?id=1O1-aYGDQVnSENoUgIC7CeuMGInAXQX36

## Alpha

https://drive.google.com/open?id=1GmBIqIap5UlLq--WfEUDUQF-dDBr47IS

## Beta

https://drive.google.com/open?id=1gL7fEVAg-NDObN906mjxlNsMGNHupyE2

# APPENDIX E: Consumer Usability Report

https://drive.google.com/open?id=1gIw7f5B33Bwb18J-3ZbHVQcCEq4Mb1FH

# APPENDIX F: QA Report (JIRA)

Figure 21: Number of bug reports created vs resolved